# PHASE 4: PROJECT PLANNING

# PROJECT PLANNING

| Date | 28 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS76950 |
| Team Size | 4 |
| Team Leader | Suresh Kumar V |
| Team Members | Vemanaboina Lakshmi Prasanna Chengalaraya Akhil Prasad Chittipothula |
| Project Name | HouseHunt: Finding Your Perfect Rental Home |

# PROJECT TIMELINE

## Overall Schedule

Start Date: January 1, 2026

End Date: February 28, 2026

Total Duration: 8 weeks (56 days)

Working Days: 40 days (5 days/week)

# SPRINT PLANNING

## Sprint 1: Foundation (Week 1-2)

Duration: Days 1-10

Objective: Setup project infrastructure

### Tasks:

  - Project initialization (Day 1)

Create GitHub repository  Setup project folders

Initialize Git

  - Backend setup (Day 2-3)

Install Node.js & npm  Setup Express.js

Configure MongoDB connection  Create basic server

  - Database design (Day 4-5)

Design user schema

Design property schema  Design booking schema

Test MongoDB connection

  - Frontend setup (Day 6-7)

Create React app

Install dependencies (MUI, Bootstrap, Axios)  Setup routing

Create folder structure

  - Authentication system (Day 8-10)

Implement user registration  Implement login with JWT

Password hashing with bcrypt  Test authentication flow

Deliverables:  Project setup complete

Database connected

Authentication working

## Sprint 2: Core Features (Week 3-4)

Duration: Days 11-20

Objective: Implement main functionalities

### Tasks:

- User dashboards (Day 11-13)

Create Admin dashboard  Create Owner dashboard  Create Renter dashboard  Implement navigation

- Admin approval system (Day 14-15)  Create approval interface

Implement status update API  Test approval workflow

- Property CRUD - Backend (Day 16-17)  Create property routes

Implement controllers

Add image upload (Multer)  Test API endpoints

- Property CRUD - Frontend (Day 18-20)  Add property form

Property list display  Edit property modal  Delete confirmation

Test all CRUD operations

Deliverables:  All dashboards functional

Admin approval working

Property management complete

## Sprint 3: Advanced Features (Week 5-6)

Duration: Days 21-30

Objective: Enhance user experience

### Tasks:

- Authorization & Security (Day 21-22)

Create ProtectedRoute component

Implement role-based access control  Test unauthorized access prevention

- Property browsing (Day 23-24)  Display property cards

Image carousel

Property details modal

- Property filtering (Day 25-26)

Implement filter by address

Implement filter by property type  Implement filter by ad type

Test filter combinations

- Booking system (Day 27-29)  Create booking API

Implement booking form  Booking history display

Test booking flow

- UI/UX improvements (Day 30)

Responsive design fixes  Loading states

Error messages

Success notifications

Deliverables:  Security measures implemented

Property browsing smooth

Booking system working

## Sprint 4: Testing & Deployment (Week 7-8)

Duration: Days 31-40

Objective: Quality assurance and documentation

### Tasks:

- Testing (Day 31-35)

Write test cases

Functional testing  Security testing

Performance testing  Bug fixes

- Documentation (Day 36-38)  API documentation

User manual

Installation guide

Technical documentation

- Final polish (Day 39)

Code cleanup

Remove console logs  Optimize performance  Final testing

- Deployment preparation (Day 40)

Environment configuration  GitHub repository cleanup  README completion

Submission preparation

Deliverables:  All tests passing

Documentation complete

Project ready for submission

# GANTT CHART

Week	|	Task

| Progress

------|--------------------------------|-----------

W1-2 | Foundation & Authentication | ████████████ 100% W3-4 | Core Features & CRUD	| ████████████ 100% W5-6 | Advanced Features & UX   | ████████████ 100% W7-8 | Testing & Documentation    | ████████████ 100%

Timeline Visualization:

Jan	1-10: [████████] Setup & Auth Jan 11-20: [████████] Core Features

Jan 21-30: [████████] Advanced Features Jan 31-Feb 10: [████████] Testing & Docs

# RESOURCE ALLOCATION

## Human Resources

Developer: 1 (Full-time)

Time Investment: 8 hours/day

Total Hours: 320 hours

## Technical Resources

Computer: Development laptop

Internet: Broadband connection

Software: VS Code, Chrome, Postman

Cloud Services: MongoDB Atlas (Free tier)

## Budget

Total Cost: ₹0 (All free tools and services)

# RISK MANAGEMENT

## Identified Risks

### Risk 1: Technical Challenges  Probability: Medium

Impact: High

Mitigation: Online resources, Stack Overflow, documentation

Status: Managed through learning

### Risk 2: Time Constraints

Probability: Medium

Impact: Medium

Mitigation: Prioritize MVP features, skip nice-to-haves

Status: Completed on time

### Risk 3: MongoDB Atlas Downtime  Probability: Low

Impact: High

Mitigation: Use local MongoDB as backup

Status: No issues encountered

### Risk 4: Security Vulnerabilities  Probability: Medium

Impact: Critical

Mitigation: Follow security best practices, use tested libraries

Status: Security measures implemented

# MILESTONES

| Milestone | Target Date | Status | Completion |
| --- | --- | --- | --- |
| Project Setup | Day 1 | Done | Jan 1 |
| Database Connected | Day 5 | Done | Jan 5 |
| Authentication Working | Day 10 | Done | Jan 10 |
| Admin Approval System | Day 15 | Done | Jan 15 |
| Property CRUD Complete | Day 20 | Done | Jan 20 |
| Booking System Working | Day 29 | Done | Jan 29 |
| All Tests Passing | Day 35 | Done | Feb 4 |
| Documentation Complete | Day 38 | Done | Feb 7 |
| Project Submission | Day 40 | Done | Feb 28 |

- TASK BREAKDOWN STRUCTURE

## Development Tasks (Priority Order)

### P0 - Must Have (MVP):

  - User registration & login

  - Admin approval system

  - Property CRUD operations

  - Role-based access control

  - Booking system

  - Property filtering

### P1 - Should Have:

- Multiple image upload

- Property details modal

- Booking history

- Responsive design

### P2 - Nice to Have (Deferred):

- Email notifications

- In-app messaging

- Payment integration

- Review system

# QUALITY ASSURANCE PLAN

## Testing Strategy

  - Unit Testing: Critical functions

  - Integration Testing: API endpoints

  - Functional Testing: All user workflows

  - Security Testing: Authorization checks

  - Performance Testing: Load times

  - UAT: End-user testing

## Quality Metrics

Code Coverage: 80% for critical paths

Bug Density: < 1 bug per 1000 LOC

Performance: < 2s page load

Uptime: 99% during testing

# COMMUNICATION PLAN

## Stakeholders

Student: Project developer  Mentor: Smart Bridge guide  Evaluator: Project reviewer

## Status Updates

Daily: Personal progress tracking

Weekly: Milestone review

Sprint End: Sprint retrospective

# PROJECT COMPLETION

## Success Criteria

All functional requirements met

Security measures implemented

Testing completed

Documentation comprehensive

Code quality maintained

Submission ready

## Final Status

Planned Duration: 8 weeks

Actual Duration: 8 weeks

On Time:  Yes

On Budget:  Yes (₹0)

Quality:  High

Document Status:  Complete

Project Status:  Successfully Completed

Date: 28 February 2026

Part of HouseHunt Documentation