# PHASE 5: PROJECT DEVELOPMENT

# USER ACCEPTANCE TESTING REPORT

| Date | 28 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS76950 |
| Team Size | 4 |
| Team Leader | Suresh Kumar V |
| Team Members | Vemanaboina Lakshmi Prasanna Chengalaraya Akhil Prasad Chittipothula |
| Project Name | HouseHunt: Finding Your Perfect Rental Home |

# EXECUTIVE SUMMARY

User Acceptance Testing was conducted over 5 days with 3 test users representing each user type (Admin, Owner, Renter). All critical functionalities were tested against acceptance criteria.

Overall Result:  APPROVED

# TEST OVERVIEW

## Test Objectives

Verify all functional requirements are met  Validate user workflows are intuitive

Ensure security measures work correctly

Confirm performance meets expectations  Identify any usability issues

## Test Participants

| User Type | Tester Name | Role | Experience Level |
| --- | --- | --- | --- |
| Admin | Tester A | Project Admin | Technical |
| Owner | Tester B | Property Owner | Non-technical |
| Renter | Tester C | Property Seeker | Moderate |

Test Environment

Browser: Chrome 120+

OS: Windows 10, macOS

Connection: Broadband (50 Mbps)

Devices: Desktop, Laptop

# TEST EXECUTION SUMMARY

Test Statistics

| Metric | Count | Percentage |
| --- | --- | --- |
| Total Test Cases | 45 | 100% |
| Executed | 45 | 100% |
| Passed | 43 | 95.6% |
| Failed (Initially) | 2 | 4.4% |
| Fixed & Retested | 2 | 100% |
| Final Pass Rate | 45 | 100% |

# DETAILED TEST RESULTS

## Module 1: Authentication (5 test cases)

Status:  ALL PASSED

| Test ID | Test Case | Result | Notes |
| --- | --- | --- | --- |
| UAT-001 | Admin Registration | PASS | Smooth process |
| UAT-002 | Owner Approval Flow | PASS | Clear messaging |
| UAT-003 | Renter Instant Access | PASS | Very fast |
| UAT-004 | Login Security | PASS | Error messages clear |
| UAT-005 | Session Management | PASS | Works as expected |

### Tester Feedback:

"Registration process is straightforward" - Tester B  "Error messages are clear and helpful" - Tester C

## Module 2: Admin Dashboard (8 test cases)

Status:  ALL PASSED

| Test ID | Test Case | Result | Notes |
| --- | --- | --- | --- |
| UAT-006 | View All Users | PASS | Clean interface |
| UAT-007 | Approve Owner | PASS | One-click approval |
| UAT-008 | Revoke Access | PASS | Confirmation works |
| UAT-009 | View All Properties | PASS | Complete data |
| UAT-010 | View All Bookings | PASS | Well organized |
| UAT-011 | Search Users | PASS | Fast search |

| Test ID | Test Case | Result | Notes |
| --- | --- | --- | --- |
| UAT-012 | Filter Properties | PASS | Multiple filters |
| UAT-013 | Dashboard Navigation | PASS | Intuitive tabs |

### Tester Feedback:

"Very easy to approve owners" - Tester A

"Dashboard is clean and professional" - Tester A

## Module 3: Property Management (12 test cases)

Status:  ALL PASSED

| Test ID | Test Case | Result | Notes |
| --- | --- | --- | --- |
| UAT-014 | Add Property | PASS | Simple form |
| UAT-015 | Multiple Images | PASS | Upload smooth |
| UAT-016 | Edit Property | PASS | Changes save |
| UAT-017 | Delete Property | → | Fixed: confirmation added |
| UAT-018 | Property List View | PASS | Clear display |
| UAT-019 | Image Carousel | PASS | Works well |
| UAT-020 | Property Details | PASS | All info visible |
| UAT-021 | Owner Contact Display | PASS | Visible to renters |
| UAT-022 | Availability Status | PASS | Updates correctly |
| UAT-023 | Property Search | PASS | Fast results |
| UAT-024 | Property Filters | PASS | Combinations work |
| UAT-025 | View Own Properties | PASS | Only owner's shown |

### Initial Issues:

UAT-017: Delete had no confirmation dialog

Resolution: Added confirmation popup

Status:  Fixed and retested

### Tester Feedback:

"Adding property is very easy, took only 3 minutes" - Tester B  "I love that I can upload multiple photos" - Tester B

## Module 4: Booking System (10 test cases)

Status:  ALL PASSED

| Test ID | Test Case | Result | Notes |
| --- | --- | --- | --- |
| UAT-026 | Browse Properties | PASS | Nice layout |
| UAT-027 | Property Cards | PASS | Images load fast |
| UAT-028 | Get Property Info | PASS | Modal works |
| UAT-029 | Booking Form | PASS | Simple, 2 fields |
| UAT-030 | Submit Booking | PASS | Instant success |
| UAT-031 | Booking Confirmation | → | Fixed: message improved |
| UAT-032 | View Booking History | PASS | Clear table |
| UAT-033 | Owner Sees Booking | PASS | Shows renter info |
| UAT-034 | Contact Information | PASS | Phone visible |
| UAT-035 | Booking Status | PASS | Tracking works |

### Initial Issues:

UAT-031: Success message not clear about next steps

Resolution: Updated message to include "Owner will contact you"

Status:  Fixed and retested

### Tester Feedback:

"Booking is super easy, just name and phone!" - Tester C  "I appreciate the direct owner contact" - Tester C

## Module 5: Security & Authorization (10 test cases)

Status:  ALL PASSED

| Test ID | Test Case | Result | Notes |
| --- | --- | --- | --- |
| UAT-036 | RBAC - Admin | PASS | Cannot access others |
| UAT-037 | RBAC - Owner | PASS | Redirects work |
| UAT-038 | RBAC - Renter | PASS | Access controlled |
| UAT-039 | Token Validation | PASS | Invalid redirects |
| UAT-040 | Password Security | PASS | Hashed in DB |
| UAT-041 | Session Expiry | PASS | Clears on close |
| UAT-042 | Logout Function | PASS | Clears session |
| UAT-043 | URL Manipulation | PASS | Prevented |

| Test ID | Test Case | Result | Notes |
| --- | --- | --- | --- |
| UAT-044 | Ownership Validation | PASS | Can't edit others |
| UAT-045 | Admin Approval Check | PASS | Blocks unapproved |

### Tester Feedback:

"Security seems solid, couldn't bypass restrictions" - Tester A  "Good that I can't access admin functions" - Tester B

# PERFORMANCE TESTING RESULTS

## User-Perceived Performance

| Action | Target | Actual | Feedback |
| --- | --- | --- | --- |
| Page Load | < 3s | 1.2s avg | "Very fast" |
| Property Search | < 2s | 0.8s | "Instant" |
| Image Load | < 3s | 1.5s | "Quick" |
| Booking Submit | < 2s | 0.9s | "Smooth" |
| Filter Apply | < 1s | 0.3s | "Real-time" |

Overall Performance Rating: 5/5

# USABILITY TESTING FEEDBACK

## Positive Feedback

From Admin (Tester A):  "Approval process is very simple"

"Dashboard shows everything I need"

"Professional looking interface"

From Owner (Tester B):  "I added my property in 5 minutes"

"No technical knowledge required"

"Upload multiple images is great"

"Can see booking requests immediately"

From Renter (Tester C):  "Finding properties is very easy"

"Filters help narrow down quickly"

"Booking took less than 1 minute"

"No hidden broker fees mentioned - that's great!"

"Direct owner contact is valuable"

## Improvement Suggestions

### Minor Issues (Not blocking):

  - "Would be nice to have email notifications" - Tester C

  - "Chat feature would be helpful" - Tester B

  - "Save favorite properties option" - Tester C

  - "Property comparison feature" - Tester C

Status: Noted for future enhancements

# BROWSER COMPATIBILITY

## Tested Browsers

| Browser | Version | Status | Issues |
| --- | --- | --- | --- |
| Chrome | 120+ | PASS | None |
| Firefox | 119+ | PASS | None |
| Safari | 16+ | PASS | None |
| Edge | 119+ | PASS | None |

All major browsers supported

# RESPONSIVE DESIGN TESTING

## Device Testing

| Device Type | Screen Size | Status | Notes |
| --- | --- | --- | --- |
| Desktop | 1920x1080 | PASS | Perfect |
| Laptop | 1366x768 | PASS | Good |
| Tablet | 768x1024 | PASS | Responsive |
| Mobile | 375x667 | ACCEPTABLE | Functional but can improve |

Recommendation: Mobile app for better mobile experience

# DEFECTS FOUND & RESOLVED

## Defect Log

| ID | Severity | Description | Status | Resolution |
| --- | --- | --- | --- | --- |
| D-001 | Medium | No delete confirmation | Fixed | Added dialog |
| D-002 | Low | Booking success message unclear | Fixed | Updated text |
| D-003 | Low | Mobile view spacing | Fixed | CSS adjusted |

All defects resolved before final UAT

# USER SATISFACTION SURVEY

Survey Results (Scale: 1-5)

| Question | Avg Score | Rating |
| --- | --- | --- |
| Ease of Use | 4.7 | ⭐⭐⭐⭐⭐ |
| Interface Design | 4.5 | ⭐⭐⭐⭐⭐ |
| Performance | 4.8 | ⭐⭐⭐⭐⭐ |
| Feature Completeness | 4.3 | ⭐⭐⭐⭐ |
| Security Confidence | 4.6 | ⭐⭐⭐⭐⭐ |
| Would Recommend | 4.7 | ⭐⭐⭐⭐⭐ |
| OVERALL | 4.6 | ⭐ ⭐ ⭐ ⭐ ⭐ |

# ACCEPTANCE CRITERIA VERIFICATION

## Functional Requirements

User registration (all 3 types)

Login with JWT authentication

Admin approval workflow

Property CRUD operations

Image upload (multiple)

Property filtering (3 types)

Booking system

Role-based access control

Session management

Booking history

All functional requirements met

## Non-Functional Requirements

Page load < 2 seconds

API response < 500ms

Security measures implemented

Responsive design

Browser compatibility

Error handling

Data validation

All non-functional requirements met

# RECOMMENDATIONS

## Production Readiness

Application is READY for production deployment

## Immediate Actions Required

None - all critical issues resolved

## Future Enhancements (Priority Order)

  - Email notifications (P1)

  - In-app messaging (P1)

  - Mobile app development (P2)

  - Property favorites/watchlist (P2)

  - Review and rating system (P2)

  - Payment integration (P3)

# SIGN-OFF

## Test Team Approval

### Tester A (Admin Role):

Date: February 28, 2026  Status:  APPROVED

### Tester B (Owner Role):

Date: February 28, 2026  Status:  APPROVED

### Tester C (Renter Role):

Date: February 28, 2026  Status:  APPROVED

## Project Owner Approval

Project Developer:                      Signature: V Suresh Kumar

Date: February 28, 2026

Status:  APPROVED FOR PRODUCTION

# CONCLUSION

HouseHunt platform has successfully passed all User Acceptance Testing with a 100% pass rate after fixes. All test users reported high satisfaction and found the platform easy to use. Performance exceeded expectations, and security measures are robust.

### Final Recommendation:  APPROVED FOR PRODUCTION RELEASE

Report Status:  Complete

UAT Status:  PASSED

Production Ready:  YES

Prepared By: V Suresh Kumar

Date: February 28, 2026

Part of HouseHunt Documentation - Phase 5